Phase 2 — PostgreSQL Connection & Schema System

Goal

Connect the FastAPI backend to a live PostgreSQL server, dynamically discover all available databases, and extract table/column metadata from any selected database. The extracted schema will be stored in backend memory so it is ready to be injected into AI prompts in Phase 3.

Technologies Used

| Technology | Version / Notes | Why It Is Used |
| --- | --- | --- |
| PostgreSQL | 15.x | Primary relational database system |
| psycopg2-binary | 2.9.x | Python driver for connecting to PostgreSQL |
| FastAPI | 0.110.x | Backend framework (continued from Phase 1) |
| Python dotenv (python-dotenv) | 1.0.x | Load DB credentials from .env file |
| information_schema | Built into PostgreSQL | Standard schema for discovering tables and columns |
| Pydantic | 2.6.x | Validates API responses and config models |

Project Folder Structure (additions to Phase 1)

backend/

├── main.py                        # (unchanged from Phase 1)

├── routers/

│   ├── chat.py                    # (Phase 1 stub, will expand in Phase 3)

│   └── schema.py                  # NEW — /api/databases, /api/schema routes

├── models/

│   └── schemas.py                 # UPDATED — adds DB list and schema response models

├── db/

│   ├── __init__.py

│   ├── connection.py              # NEW — creates psycopg2 connections

│   └── schema_fetcher.py         # NEW — queries information_schema

├── state/

│   └── metadata_store.py         # NEW — in-memory dict holding fetched schema

├── .env                           # NEW — DB credentials (never committed to git)

└── requirements.txt               # UPDATED

Files — What Each File Does

backend/.env

Holds database connection credentials. Loaded by python-dotenv at startup. Never committed to version control.

DB_HOST=localhost

DB_PORT=5432

DB_USER=sqlassistant

DB_PASSWORD=CSUsql123

DB_SUPERDB=hr_database          # The admin DB used to list all databases

backend/db/connection.py

Provides a single function get_connection(dbname) that returns a live psycopg2 connection. Uses credentials from .env. Handles connection errors and raises a clean HTTP 500 if the database is unreachable.

import psycopg2

from dotenv import load_dotenv

import os

load_dotenv()

def get_connection(dbname: str):

return psycopg2.connect(

host=os.getenv("DB_HOST"),

port=os.getenv("DB_PORT"),

user=os.getenv("DB_USER"),

password=os.getenv("DB_PASSWORD"),

dbname=dbname

)

All routes that need a DB connection call this function. Connections are opened per-request and closed in a finally block to avoid connection leaks.

backend/db/schema_fetcher.py

Contains two core functions:

fetch_all_databases() Connects to the postgres admin DB and queries pg_database to return a list of user-created database names (excluding system DBs like template0, template1, postgres).

SELECT datname FROM pg_database

WHERE datistemplate = false AND datname NOT IN ('postgres')

ORDER BY datname;

fetch_schema(dbname: str) -> dict Connects to the specified database and queries information_schema.columns to build a dictionary of the form:

{

"employees": ["id", "name", "salary", "department_id"],

"departments": ["id", "name", "location"]

}

SQL used:

SELECT table_name, column_name

FROM information_schema.columns

WHERE table_schema = 'public'

ORDER BY table_name, ordinal_position;

backend/state/metadata_store.py

A simple in-memory Python module-level dictionary acting as a lightweight cache.

_store = {

"databases": [],          # List[str] of available DB names

"selected_db": None,      # str — currently selected database name

"schema": {}              # Dict[str, List[str]] — table -> columns

}

def get_metadata(): ...

def set_databases(dbs: list): ...

def set_selected_db(name: str): ...

def set_schema(schema: dict): ...

def clear(): ...

This store is module-level so it persists across requests within a single server process. It resets on server restart. Phase 6 (Memory System) will extend this pattern for conversation history.

backend/routers/schema.py

Exposes three endpoints:

GET /api/databases Calls fetch_all_databases(), stores result in metadata_store, and returns the list.

@router.get("/databases")

async def list_databases():

dbs = fetch_all_databases()

set_databases(dbs)

return {"databases": dbs}

POST /api/select-database Accepts { "database": "hr_db" }, fetches its schema, stores both in metadata_store.

@router.post("/select-database")

async def select_database(request: SelectDBRequest):

schema = fetch_schema(request.database)

set_selected_db(request.database)

set_schema(schema)

return {"selected": request.database, "schema": schema}

GET /api/schema Returns the currently cached schema from metadata_store without hitting the DB again.

backend/models/schemas.py (updated)

Adds new Pydantic models alongside Phase 1 models:

class SelectDBRequest(BaseModel):

database: str

class SchemaResponse(BaseModel):

selected: str

schema: dict[str, list[str]]

backend/requirements.txt (updated)

fastapi==0.110.0

uvicorn[standard]==0.29.0

pydantic==2.6.0

psycopg2-binary==2.9.9

python-dotenv==1.0.0

Frontend Changes (Optional in Phase 2)

A minimal DB selector can be added to the UI:

- On app load, call GET /api/databases to populate a dropdown.

- When user selects a database, call POST /api/select-database.

- Show the selected DB name in the header.

This is optional but useful for testing Phase 2 in isolation before Phase 3.

How Files Interact

App startup

│

▼

GET /api/databases

│

schema.py router

│

schema_fetcher.fetch_all_databases()

│

connection.get_connection("postgres")

│

pg_database query

│

Returns ["hr_db", "inventory_db", ...]

│

metadata_store.set_databases(dbs)

│

Response to frontend dropdown

User selects "hr_db"

│

▼

POST /api/select-database  { database: "hr_db" }

│

schema_fetcher.fetch_schema("hr_db")

│

information_schema.columns query

│

Returns { "employees": ["id","name","salary"], ... }

│

metadata_store.set_selected_db("hr_db")

metadata_store.set_schema({...})

│

Response + schema cached in memory

│

▼ (Phase 3 will read from metadata_store directly)

PostgreSQL Sample Setup

Create sample databases and tables for development and testing:

-- Run in psql as superuser

CREATE DATABASE hr_db;

\c hr_db

CREATE TABLE departments (

id SERIAL PRIMARY KEY,

name VARCHAR(100),

location VARCHAR(100)

);

CREATE TABLE employees (

id SERIAL PRIMARY KEY,

name VARCHAR(100),

salary NUMERIC,

department_id INT REFERENCES departments(id),

hire_date DATE

);

-- Create second database for multi-DB testing (used properly in Phase 7)

CREATE DATABASE inventory_db;

\c inventory_db

CREATE TABLE products (

id SERIAL PRIMARY KEY,

name VARCHAR(100),

stock INT,

category VARCHAR(50),

price NUMERIC

);

Schema Metadata Format

The schema stored in metadata_store and passed to the AI (Phase 3) will be formatted as a string like:

Table: employees

Columns: id, name, salary, department_id, hire_date

Table: departments

Columns: id, name, location

The schema_fetcher.py module includes a format_schema_for_prompt(schema: dict) -> str helper that produces this string from the raw dict.

Implementation Steps

Step 1 — PostgreSQL Setup

- Install PostgreSQL locally

- Create hr_db and inventory_db with sample tables and seed data

- Verify connectivity: psql -U postgres -d hr_db

Step 2 — Backend DB Connection

pip install psycopg2-binary python-dotenv

- Create .env file with credentials

- Write db/connection.py and test it with a quick script

Step 3 — Database Discovery

- Write fetch_all_databases() in schema_fetcher.py

- Add GET /api/databases route

- Test with curl: curl http://localhost:8000/api/databases

Step 4 — Schema Fetching

- Write fetch_schema(dbname) in schema_fetcher.py

- Test it returns correct tables and columns for hr_db

Step 5 — Metadata Store & API

- Create state/metadata_store.py

- Add POST /api/select-database and GET /api/schema routes

- Verify metadata is stored and readable

Error Handling Plan

| Scenario | Handling |
| --- | --- |
| DB credentials wrong | psycopg2 raises OperationalError → caught → 500 response with message |
| Database name not found | psycopg2 raises error → caught → 404 response |
| Empty schema (no public tables) | Returns empty dict {} → frontend shows "No tables found" |
| .env missing | python-dotenv returns None → explicit check at startup raises RuntimeError |
| Connection timeout | psycopg2 connect_timeout param set to 5s → caught → 503 response |

Expected Output at End of Phase 2

- GET /api/databases returns list of available PostgreSQL databases

- POST /api/select-database with { "database": "hr_db" } returns full schema

- GET /api/schema returns cached schema without re-querying the DB

- Schema data is stored in metadata_store and ready for Phase 3 AI injection

- All connection errors are handled gracefully with meaningful API responses

What Is NOT in This Phase

- AI / Gemini integration (Phase 3)

- SQL generation or execution

- SQL validation

- Session memory / conversation context

ADDITIONAL REQUIREMENTS — POSTGRESQL DATABASE & TABLE MANAGEMENT LAYER

Extend the backend architecture to support dynamic PostgreSQL management.

The backend must now support:

- database discovery

- database creation

- table discovery

- dynamic table creation

- schema refresh

- metadata synchronization

- Create New Backend Files

backend/db/database_manager.py
Responsibilities:

- fetch all PostgreSQL databases

- create PostgreSQL databases dynamically

- validate database names

- refresh metadata cache

backend/db/table_manager.py
Responsibilities:

- fetch tables from selected database

- create PostgreSQL tables dynamically

- validate column names/types

- generate CREATE TABLE SQL safely

- Create Database Discovery Function

Use PostgreSQL query:

SELECT datname
FROM pg_database
WHERE datistemplate = false;

Return:

- all user-created databases

- exclude PostgreSQL template databases

- Dynamic Database Creation

Support dynamic PostgreSQL database creation.

Example SQL:
CREATE DATABASE hr_database;

IMPORTANT:
Before CREATE DATABASE:
enable:
conn.autocommit = True

Requirements:

- validate DB names

- allow only:
letters
numbers
underscores

- prevent SQL injection

- Table Discovery

Fetch all tables of selected database.

Use:

SELECT table_name
FROM information_schema.tables
WHERE table_schema='public';

- Dynamic Table Creation

Generate CREATE TABLE queries dynamically.

Example:

CREATE TABLE interns (
id SERIAL PRIMARY KEY,
name TEXT,
college TEXT,
stipend INTEGER
);

Requirements:

- automatically add:
id SERIAL PRIMARY KEY

- validate all column names

- validate PostgreSQL types

- reject invalid SQL

- Allowed PostgreSQL Column Types

Allowed:

- TEXT

- INTEGER

- BOOLEAN

- DATE

- FLOAT

- TIMESTAMP

Reject all others.

- Add FastAPI Endpoints

GET /api/databases

- return all databases

POST /api/create-database

- create new DB dynamically

GET /api/tables/{database_name}

- return all tables

POST /api/create-table

- dynamically create tables

- Metadata Store Updates

Extend metadata store to maintain:

- databases list

- selected database

- tables list

- schema cache

- table schemas

- Automatic Metadata Refresh

Whenever:

- database created

- table created

automatically refresh:

- schemas

- tables

- routing summaries

- Technology Requirements

- FastAPI

- PostgreSQL

- psycopg2

- information_schema

- modular architecture